Faculty of computing

Department of Information Technology

Project Proposal

For

Submitted By

ALI MURTAZA
S23BINFT1M01001

Advanced eCommerce Management System with Integrated Logistics & Marketing

Session SPRING 2023 – 2027

Supervisor

Prof. Dr. Suleman Shah

# Advanced eCommerce Management System with Integrated Logistics & Marketing

### Project Proposal

Prepared for: [Client Name]
Date: March 25, 2026
Version: 1.0

## 1. Executive Summary

This proposal outlines the development of an all‑in‑one eCommerce management platform designed specifically for beginners. Unlike complex international solutions (Shopify, WooCommerce, etc.), our system will combine an intuitive store builder, smart product sourcing, AI‑driven logistics, and built‑in marketing tools into a single, easy‑to‑use dashboard.

Key differentiators:

- One‑click store setup with pre‑designed, customizable themes – no coding required.

- Single‑click product import from any external website.

- AI‑powered risk management to identify problematic customers and reduce return losses.

- Unified courier integration – register once, access multiple delivery partners.

- AI‑optimized delivery with per‑city courier performance recommendations.

- Integrated ad management for Meta Ads and TikTok Ads – control campaigns directly from the platform.

The platform will be web‑based, fully responsive, and tailored to local market needs, enabling small business owners to launch and manage their online stores efficiently.

## 2. Project Scope & Objectives

### 2.1 Core Goals

- Deliver a beginner‑friendly SaaS platform that eliminates technical barriers to launching an online store.

- Reduce seller losses through AI‑based customer risk scoring and logistics optimization.

- Provide a unified operations dashboard covering products, orders, customers, shipping, and marketing.

- Integrate seamlessly with local and international couriers, payment gateways, and ad platforms.

### 2.2 Target Users

- New eCommerce entrepreneurs with no technical background.

- Small businesses looking for an affordable, easy‑to‑use alternative to existing platforms.

- Sellers wanting to consolidate logistics and marketing efforts in one place.

## 3. Feature Breakdown

| Feature Area | Description |
| --- | --- |
| Store Builder | Library of 20+ ready‑made, responsive themes. Visual editor to change colors, fonts, layouts, and content. One‑click publish to a subdomain (storename.platform.com) with optional custom domain mapping. |
| One‑Click Product Import | Users paste a product URL (from any eCommerce site); our system extracts title, images, price, description, and variants, and adds them to the user’s catalog with a single click. |
| Customer Risk Tracking | Monitors each customer’s order history (cancellations, returns, fake orders, payment failures). Assigns a risk score and flags high‑risk customers to help sellers decide whether to accept or restrict future orders. |
| Unified Courier Integration | Single registration form; system automatically connects to multiple courier APIs (e.g., local couriers, FedEx, DHL, etc.). Users can compare rates, print labels, and track shipments without leaving the platform. |
| AI‑Powered Courier Recommendation | Dashboard analyzes historical delivery performance per city (success rate, transit time, cost). AI suggests the optimal courier for each new order based on destination and user preferences (speed vs. cost). |
| Fast Payment Processing | Integrates Stripe, PayPal, and local payment gateways. Includes automated reconciliation and support for multiple currencies. |
| AI‑Based Delivery Optimization | Uses machine learning to predict delivery times and recommend the best dispatch time / carrier for each order, reducing delays and improving customer satisfaction. |
| Marketing Integration | Connects to Meta Ads and TikTok Ads via official APIs. Users can view campaign metrics (cost per result, ROAS), pause/resume ads, and adjust budgets from the central dashboard. |
| Centralized Dashboard | Single interface to manage all store operations: products, orders, customers, shipments, courier performance, ad campaigns, and analytics. Role‑based access for team members. |

## 4. Technical Architecture

We will adopt a modern, scalable, cloud‑native architecture to ensure reliability, security, and ease of future expansion.

### 4.1 Technology Stack

| Layer | Technology |
| --- | --- |
| Frontend | React.js with Tailwind CSS – responsive, fast, and beginner‑friendly interface. |
| Backend | Node.js (Express) or Python (Django) – RESTful APIs for all core functionalities. |
| Database | PostgreSQL for relational data (users, orders, products) + Redis for caching and real‑time updates. |
| AI/ML Engine | Python microservices using scikit‑learn / TensorFlow for risk scoring and courier performance predictions. |
| File Storage | AWS S3 (or equivalent) for theme assets, product images, and CSV exports. |
| Hosting | AWS / Google Cloud – auto‑scaling Kubernetes cluster for high availability. |
| API Integrations | Custom connectors for couriers, payment gateways, Meta Ads, TikTok Ads, and third‑party product import. |

### 4.2 Security & Compliance

- SSL encryption, OAuth2 authentication, and role‑based access control.

- PCI‑DSS compliance for payment processing (via integrated gateways).

- Regular security audits and automated backups.

## 5. Development Approach

We will follow an Agile methodology with 2‑week sprints, allowing for regular feedback and iterative improvements.

Phases:

1. Discovery & Design (2 weeks)

  - Requirement finalization, wireframes, UI/UX design for themes and dashboard.

2. Core Infrastructure (4 weeks)

  - User authentication, store creation, theme management, basic product catalog.

3. Advanced Features (8 weeks)

  - One‑click product import, customer risk engine, courier integrations, AI recommendation engine.

4. Marketing & Payments (4 weeks)

  - Meta/TikTok Ads integration, payment gateways, unified dashboard.

5. Testing & Optimization (3 weeks)

  - Unit, integration, and user acceptance testing; performance tuning.

6. Deployment & Launch (2 weeks)

  - Production setup, data migration, training materials, go‑live support.

Total Estimated Duration: 23 weeks (approx. 5.5 months)

## 6. Team Structure

| Role | Responsibility |
| --- | --- |
| Project Manager | Single point of contact, sprint planning, stakeholder communication. |
| Frontend Developers (2) | Store builder interface, dashboard, theme editor, responsive design. |
| Backend Developers (2) | API development, database design, third‑party integrations. |
| AI/ML Engineer (1) | Risk scoring model, courier performance prediction, delivery optimization. |
| QA Engineer (1) | Manual and automated testing, cross‑browser/device validation. |
| DevOps Engineer (1) | Cloud infrastructure, CI/CD pipelines, monitoring, security. |

## 7. Deliverables

- Fully functional web application (SaaS platform) as described.

- Source code (hosted in a private repository).

- Administrator panel for platform management (user approvals, theme management, etc.).

- User documentation (video tutorials, FAQs, in‑app guides).

- 1 month of post‑launch support and bug fixes.

- Optional: Deployment to client’s cloud account or our managed hosting.

## 8. Timeline Summary

| Phase | Duration | Key Milestones |
| --- | --- | --- |
| Discovery & Design | 2 weeks | Approved wireframes & UI mockups |
| Core Infrastructure | 4 weeks | Working store creation & theme installation |
| Advanced Features | 8 weeks | Product import, risk engine, courier integration |
| Marketing & Payments | 4 weeks | Ad platform connectivity, payment processing |
| Testing & Optimization | 3 weeks | UAT sign‑off, performance benchmarks |
| Deployment & Launch | 2 weeks | Live platform, training delivered |

## 9. Budget Estimate

The total project cost is estimated between 55,000and75,000, depending on the final selection of third‑party APIs and any custom enhancements.

Cost Breakdown:

| Item | Estimated Cost |
| --- | --- |
| UI/UX Design | 5,000–7,000 |
| Frontend Development | 15,000–20,000 |
| Backend & API Development | 18,000–25,000 |
| AI/ML Development | 8,000–12,000 |
| QA & Testing | 4,000–6,000 |
| DevOps & Deployment | 3,000–5,000 |
| Project Management | 2,000–3,000 |

Note: Third‑party API subscription fees (couriers, payment gateways, ad platforms) are not included and will be borne by the end‑users or platform operator.

## 10. Why Choose Us

- Proven Experience: Our team has built multiple eCommerce platforms and logistics systems for regional clients.

- AI Expertise: In‑house AI engineers with experience in predictive analytics and recommendation engines.

- Beginner‑Centric Design: We prioritize usability, ensuring that non‑technical users can operate the system without assistance.

- Local Market Knowledge: We understand the nuances of local couriers, payment methods, and ad platforms, ensuring seamless integration.

- End‑to‑End Support: From deployment to training and ongoing maintenance, we stand by our work.

## 11. Next Steps

1. Kick‑off Meeting: Clarify any remaining requirements, confirm third‑party integrations, and finalize the scope.

2. Sign Off: Approve this proposal and initiate the discovery phase.

3. Project Start: Expected within 1 week of agreement.

We are excited about the opportunity to build a platform that truly empowers eCommerce beginners. Please feel free to reach out with any questions or requests for adjustments.

Contact:
Ali Murtaza
Advanced eCommerce Management System with Integrated Logistics & Marketing
shazidigital215@gmail.com